|  |  |
| --- | --- |
| Meeting Purpose: | Progress meeting |
| Meeting Date: | 21.12.2018 |
| Meeting Time: | 09:45 to 11:00 |
| Attendees: | Japun Bhatt (JaBh), Hannes Bähr (HaBa), Christoph Jurczyk (ChJu), Juliane Müller (JuMu), Prof. Lindemann (PrLi) |
| Minutes Issued By: | Christoph Jurczyk |

| **Actions:** | | | |
| --- | --- | --- | --- |
| **No:** | **Task:** | **Owner** | **Due Date** |
| 1 | Provide PT1 C code template | PrLi | 31.12.18 |
| 2 | Replace “should be” with “must” | JaBh | 07.01.18 |
| 3 | Add software functional module tests | JaBh | 07.01.18 |
| 4 | Add number of tests with e.g. test result limits, detail test setup description (e.g. drawing of measurements) | JaBh | 07.01.18 |

| **Agenda:** (What, Why, Impacts) | **Action** |
| --- | --- |
| * **Status of Motor Control**   + Controller for speed: Issues with encoders, PWM * **Status of PLS Communication**   + Configuration of warning/protection segments in initialization phase   + Rework of code to Serial ISR   + Proof of concept of detection algorithm * **Presentation of Release v1.0.0** * **Test Engineering**   + Test Cases   + Test Procedure   **Next meeting: 11.01.19 09:45 in Z1090** | [2], [3]  [4] |