|  |  |
| --- | --- |
| Meeting Purpose: | Final customer meeting |
| Meeting Date: | 25.01.2019 |
| Meeting Time: | 09:45 to 11:00 |
| Attendees: | Japun Bhatt (JaBh), Hannes Bähr (HaBa), Aju Jose (AjJo), Christoph Jurczyk (ChJu), Juliane Müller (JuMu), Prof. Lindemann (PrLi) |
| Minutes Issued By: | Hannes Bähr |

| **Actions:** | | | |
| --- | --- | --- | --- |
| **No:** | **Task:** | **Owner** | **Due Date** |
| 1 | Think about test values (number of repetitions for each test point) | HaBa, JuMu | 25.01.2019 |
| 2 | Think about integration impacts | JaBh | 31.01.2019 |
| 3 | Think about Requirements, Code and Test Protocols in the Documentation and in the Report | HaBa, JaBh, JuMu, AjJo, ChJu | 22.02.2019 |
| 4 | Team Chart | HaBa, JaBh, JuMu, AjJo, ChJu | 22.02.2019 |

| **Agenda:** (What, Why, Impacts) | **Action** |
| --- | --- |
| * **Current status of the project**   + communication between the two Arduinos   + navigation algorithm   + testing moduls and system   + present an example of the test protocols * **Test program**    + show example of driving forward, stop and backward * **Presentation of additional tasks**   + Status for LED   + Status for LCD   + Schematic Diagram * **Report and Documentation**   + Implementation for requirement sheet etc.   + drawing a Team Chart * **Colloquium**   + 10 minutes per student (50 minutes at all) | 1  2  3  4 |